Formative Quiz: Managing the Information Systems Project (Chapter 3)

Student ID: ____________________    Name: ____________________   Date: ____________________

Part A: True / False

1. Project management spans only the planning and execution phases of the SDLC.

2. A feasibility study evaluates both economic and operational viability of a proposed system.

3. The project charter is typically developed during project initiation.

4. Gantt charts explicitly show task precedence relationships.

5. The critical path represents the longest sequence of dependent activities in a project.

Part B: Multiple Choice

6. Which role is primarily responsible for initiating, planning, executing, and closing down an IS project?
A. Business sponsor
B. Systems analyst
C. Project manager
D. Steering committee

7. Which document serves as an online repository for all project-related materials?
A. Project charter
B. System Service Request
C. Project workbook
D. Baseline project plan

8. Which scheduling technique focuses on optimistic, pessimistic, and most likely time estimates?
A. CPM
B. PERT
C. Gantt chart
D. Work breakdown structure

9. Slack time refers to:
A. Idle time between projects
B. Time added to improve quality
C. Time an activity can be delayed without affecting project completion
D. Time lost due to poor planning

10. Which phase formally brings a project to an end?
A. Project execution
B. Project planning
C. Project initiation
D. Project closedown

Part C: Descriptive Questions

11. Explain why effective project planning increases the likelihood of project success.

12. Describe the key differences between Gantt charts and network diagrams.

13. Discuss the role of the project manager during project execution.

14. Why is managing change critical during an IS project?

15. Explain how iterative development affects project planning and estimation.