Formative Quiz: Initiating and Planning Systems Development Projects (Chapter 5)

Student ID: ____________________    Name: ____________________   Date: ____________________

Part A: True / False

1. Project initiation and planning focuses primarily on how the system will be technically implemented.

2. The Baseline Project Plan (BPP) is expected to evolve as new information is learned during later SDLC phases.

3. Economic feasibility considers only tangible benefits and costs.

4. Incremental commitment allows projects to be reviewed and potentially redirected at multiple points.

5. Structured walk-throughs are used only during the planning phase of the SDLC.

Part B: Multiple Choice

6. Which document summarizes scope, benefits, costs, risks, and resource requirements?

A. Project Charter

B. Project Scope Statement

C. Baseline Project Plan

D. System Service Request

7. Which feasibility type assesses whether a system will solve business problems?

A. Technical

B. Economic

C. Operational

D. Schedule

8. Tangible benefits are best described as benefits that:

A. Improve morale

B. Can be measured in dollars

C. Are politically important

D. Occur only in the long term

9. Which economic technique identifies when benefits equal costs?

A. ROI

B. NPV

C. Break-even analysis

D. TCO

10. Who ensures that project deliverables follow organizational standards during a walk-through?

A. Presenter

B. Coordinator

C. Maintenance oracle

D. Standards bearer

Part C: Descriptive Questions

11. Explain the purpose of project initiation and planning in the SDLC.

12. Describe the major components of a Baseline Project Plan (BPP).

13. Explain the difference between tangible and intangible benefits with examples.

14. Why is feasibility analysis considered a critical activity during project planning?

15. Describe the roles involved in a structured walk-through and their purposes.